Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 23-12-2025 |
| --- | --- |
| Team ID |  |
| Project Name | MediConnect |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Roles | USN-1 | As a user, I can sign up and log in securely (Patient/Doctor/Admin). | 3 | High | Dev Team |
|  |  | USN-2 | As a user, I can log out and manage my session securely. | 2 | Medium | Dev Team |
| Sprint-2 | Doctor Registration & Approval | USN-3 | As a doctor, I can register with specialization and clinic details. | 3 | High | Dev Team |
|  |  | USN-4 | As an admin, I can approve or reject doctor registrations. | 2 | High | Dev Team |
| Sprint-3 | Doctor Discovery & Appointment Booking | USN-5 | As a patient, I can browse and search doctors by specialization and location. | 3 | High | Dev Team |
|  |  | USN-6 | As a patient, I can book an appointment with a doctor. | 3 | High | Dev Team |
| Sprint-4 | Appointment Management & Reviews | USN-7 | As a doctor, I can view and update appointment status. | 2 | High | Dev Team |
|  |  | USN-8 | As a patient, I can view appointment history and status. | 2 | Medium | Dev Team |
|  |  | USN-9 | As a patient, I can submit reviews and ratings after appointment completion. | 2 | Medium | Dev Team |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01-May-2025 | 02-Jun-2025 | 20 | 02-Jun-2025 |
| Sprint-2 | 20 | 6 Days | 03-May-2025 | 04-Jun-2025 | 20 | 04-Jun-2025 |
| Sprint-3 | 20 | 6 Days | 05-May-2025 | 06-Jun-2025 | 20 | 06-Jun-2025 |
| Sprint-4 | 20 | 6 Days | 07-May-2025 | 08-Jun-2025 | 20 | 08-Jun-2025 |