Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25-05-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Shopez – Online Shopping Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High | — |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium | — |
| Sprint-2 | Product Browsing & Cart | USN-3 | As a user, I can browse and search products. | 3 | High | — |
|  |  | USN-4 | As a user, I can add and remove products from cart. | 2 | High | — |
| Sprint-3 | Order & Checkout | USN-5 | As a user, I can place an order with shipping details. | 3 | High | — |
|  |  | USN-6 | As a user, I can choose a dummy payment method (COD / UPI). | 2 | Medium | — |
| Sprint-4 | Admin & Order Management | USN-7 | As an admin, I can manage products (add/edit/delete). | 3 | High | — |
|  |  | USN-8 | As an admin, I can update order status (Shipped / Delivered). | 2 | Medium | — |
|  |  | USN-9 | As a user, I can view my order history. | 2 | Medium | — |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 16 Dec 2025 | 21 Dec 2025 | 10 | 21 Dec 2025 |
| Sprint-2 | 10 | 6 Days | 22 Dec 2025 | 27 Dec 2025 | 10 | 27 Dec 2025 |
| Sprint-3 | 10 | 6 Days | 28 Dec 2025 | 02 Jan 2026 | 10 | 02 Jan 2026 |
| Sprint-4 | 10 | 6 Days | 03 Jan 2026 | 08 Jan 2026 | 10 | 08 Jan 2026 |